| WORKPACKAGES | Month | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | F | M | A | M | Jn | Jy | A | S | O | N | D | J | F | M | A | M | Jn | Jy | A | S | O | N | D | J |
| 1: Project management |  |  |  |  | mg |  |  |  | mg |  |  | mg |  |  | mg |  |  | mg |  |  | mg |  |  | mg |  |
| 2: Preservation metadata |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3: Pilot Eprints preservation-enabled deposit interface |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4: Pilot IRs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5: Preservation planning services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6: Preservation service harvesting: BL model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7: Pronom technology watch |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8: Preservation-enabled Eprints |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9: Preservation-enabled IRs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10: Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11: Dissemination |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

mg: partners/steering meeting

Project start date: 01-02-2005

Project completion date: 31-01-2007

Duration: 24 months

| YEAR 1 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| WORKPACKAGE 1: Project management Objective: Coordinate and manage project work Monitor project progress and performance Ensure project outputs are delivered on time |  |  |  |  | SH, JH |
| Prepare project plan |  | End May 05 | Draft 6 May; full version (after partner meeting) 27 May |  | SH |
| Arrange partner meetings and write minutes | Jan 05 |  | c. Quarterly. First meeting Jan. 05; second meeting May 05; then as indicated on timeplan above |  | SH, JH |
| Maintain the project Web site |  |  |  |  | SH |
| Prepare progress reports |  | First: end Jul 05 | Two per year: first end July 05, then Jan 05, July 06 |  | SH, JH |
| Liaise with JISC programme, projects, clusters, etc. |  |  | Join Sherpa-DP steering group |  | SH, JH |
| Produce final report |  | End Jan 07 | Draft version Dec. 06 |  | SH, JH |
| WORKPACKAGE 2: Preservation metadata Objective: Identify/define preservation metadata required by preservation service providers to selectively harvest items deposited in IRs |  |  |  |  | JH, TB, BL |
| Review literature on preservation metadata | Feb 05 |  | Draft review to be reported to partners |  | JH, TB |
| Propose extensions for IR preservation needs, with input from preservation provider (BL) |  |  |  |  | JH, BL |
| Consult with preservation community |  | Jul 05 | Presentation at DCC workshop (Cambridge) |  | JH, SH |
| Produce state-of–the-art report on preservation metadata for IRs |  | End Jul 05 | Report for publication |  | JH, SH |
| WORKPACKAGE 3: Pilot Eprints preservation-enabled deposit interface Objective: Collect/generate preservation metadata during deposit process identify and verify deposited file formats present preservation advice to depositor and/or IR manager |  |  |  |  | TB, AB, SH |
| Produce example modified Eprints interface |  |  | Provide access for project partners |  | TB |
| Integrate Pronom ID tool and format registry | Start Jun 05 |  |  |  | TB, AB |
| Rework interface to take account of results of workpackage 2 | End Jun 05 |  |  |  | TB, SH |
| Test interface with small user group |  | End Jul 05 | Internal project report. Included in WP10 |  | TB, SH |
| Deliver preservation-enabled Eprints to managers of pilot IRs at Southampton and Oxford |  | End Jul 05 | Pilot release version 0.9 | M |  |
| Write paper on Pilot Eprints preservation-enabled deposit interface |  | Sep 05 | Conference paper |  | TB, AB, SH |
| WORKPACKAGE 4: Pilot IRs Objective: Build and test pilot IRs; make case to migrate features to real IRs |  |  |  |  | JH, DP |
| Specify scope and implementation of pilot IRs, including source of content (deposit, copy from existing IR, harvest), specify IR requirements |  | Jul 05 |  |  | JH, DP |
| Build and populate pilot IRs | End Jul 05 |  |  |  | JH, DP, TB, NJ (with IR managers) |
| Attract depositing users and evaluate user feedback (note particularly user interaction with Pronom) |  |  | Internal project report to inform: Pilot Eprints modifications Pronom technology watch (workpackage 7) |  |  |
| Evaluate pilot IR against manager, admin. and QA requirements |  | End Oct 05 | Included in WP10 |  | JH, DP |
| Modify pilot Eprints implementation as required |  | End Nov 05 | Pilot release version 1.0 |  | TB |
| Re-test pilot IRs against previous evaluation criteria |  | End Jan 06 |  |  |  |
| Promote features of preservation-enabled IRs among key stakeholders; seek feedback |  | End Jan 06 |  |  |  |
| Write paper on experiences with pilot IRs and recommendations for real implementations |  | End Feb 06 | Report for publication |  | JH, DP |
| WORKPACKAGE 5: Preservation planning services Objective: Prototype preservation planning services |  |  |  |  | SH, BL |
| Consult key stakeholder groups to identify preservation needs | Jun 05 |  | Report on requirements (e.g. interaction with other IR s/w, OAI, etc.) |  | SH |
| Identify service provider business models for long-term preservation; Identify preservation harvesting scenarios |  | End Aug 05 | Summary report |  | SH, BL |
| Specify requirements for Preservation service harvesting interface |  | End Aug 05 | Project specifications document |  | TB, BL |
| Report on preservation planning services, experience harvesting from pilot IRs, reviewing scope of preservation metadata for IRs from workpackage 2 |  | End May 06 | Produce as chapter for Sherpa-DP handbook |  | SH, BL |
| WORKPACKAGE 6: Preservation service harvesting: BL model Objective: Test preservation harvesting by service provider and reharvesting by data provider |  |  |  |  | TB, BL |
| Adapt IR OAI harvesting interface and build prototype (test) preservation service at Southampton | Sep 05 |  | Publish specification of preservation harvesting interface |  | TB |
| Implement preservation harvesting scenarios: BL to harvest from pilot IRs |  |  |  |  | BL, TB |
| Set up harvesting interface for BL archive; test reharvesting selected data to pilot IRs |  |  |  |  | TB, BL |
| Evaluation of preservation service harvesting interface |  | End Dec 05 | Included in WP10 |  | TB, BL |
| Report on preservation harvesting interface |  | End Jan 06 | Report for publication | M | TB |
| Paper on preservation harvesting models: implications for long-term preservation |  | End Jan 06 | Paper for publication | M | BL, SH, TB |
| Run services on real Preservation-enabled Eprints IRs | Sep 06 | Dec 06 | Demonstration preservation services; recommendations on wider offering of services |  | BL |
| WORKPACKAGE 7: Pronom technology watch Objective: Evaluate means of updating and delivering Pronom for IR applications |  |  |  |  | TB, AB |
| Evaluate Pronom API |  |  |  |  | TB |
| Report on user interaction with Pronom via pilot archives | Feb 06 |  |  |  | TB, JH |
| Define a service to populate, update and deliver PRONOM ID tool and format registry |  | May 06 | Internal project report |  | AB, TB |
| WORKPACKAGE 8: Preservation-enabled Eprints Objective: Add successfully tested features of pilot IRs to core Eprints distribution, or produce as add-on modules |  |  |  |  | TB, LC, SH |
| Feasibility report: the transition from pilot to real services | Jun 06 | End Jun 06 | Summary report: the case for real services based on technical, user evidence gathered to date |  | SH, TB |
| Liaise with Eprints developer team to make case for inclusion of preservation features | End Jun 06 |  |  |  | TB, LC |
| Build for Eprints distribution as directed |  | End Aug 06 | Release version | M | TB |
| Promote to all Eprints IRs | End Aug 06 |  |  |  | SH |
| WORKPACKAGE 9: Preservation-enabled IRs Objective: Upgrade existing IRs to to preservation-enabled version of Eprints; provide support information and training; monitor target IRs and fix s/w problems as necessary |  |  |  |  | Soton team |
| Target exemplar IRs for supported upgrade and initial monitoring, especially original pilot archives | Sep 06 | End Sep 06 |  |  | JH, TB |
| Add preservation chapter to Eprints Handbook |  | End Oct 06 | Chapter for publication |  | SH, LC |
| Write paper: Why a Preservation-enabled IR? |  | End Oct 06 | Paper for publication |  | JH |
| Hold a UK training course/workshop for Eprints IR managers and administrators |  | Nov 06 | UK workshop |  | Team |
| Produce presentation materials to be used in more general Eprints training courses, in the UK and overseas |  | End Nov 06 | PPTs and handouts |  | Soton team |
| Write paper: Lessons learned in Preserv |  | End Dec 06 | Journal paper for publication |  |  |
| WORKPACKAGE 10: Evaluation Objective: Formative evaluation of service components at key stages Summative project evaluation |  |  |  |  |  |
| Small group user test of Eprints pilot deposit interface (WP3) |  | End Jul 05 | Project report and to managers of pilot IRs |  | TB |
| Evaluation of pilot IRs (WP4) |  | End Oct 05, review Jan 06 | Project report, critical to winning support of IR managers and Eprints developer team | M | JH, DP |
| Evaluation of preservation service harvesting interface (WP6) |  | End Dec 05 | Project report, combine with report on pilot IRs above |  | TB, BL |
| Formative project evaluation |  | Mar 06 |  |  | SH, JH |
| Summative project evaluation |  | End Dec 06 | Report to inform final report to JISC |  | SH, JH |
| WORKPACKAGE 11: Dissemination Objective: Raise the profile of the project; inform and involve the key stakeholders with developments; promote the advantages of preservation-enabled IRs |  |  |  |  |  |
| Reports and publications at strategic point in the plan, as indicated above |  |  | Conference, journal papers, etc. See workpackages 2-6, 9 |  |  |
| Training, workshops, tutorials |  |  | See workpackage 9 |  |  |
| Maintain project Web site |  |  |  |  | SH |
| Work with partner marketing resources to produce press releases and |  |  | Target opportunities: workpackages 4, start and end pilot IRs, joint with Oxford 6, joint with BL on preservation harvesting 7, joint with TNA on Pronom recommendations 8, joint with Eprints on release version 9, promote workshop, major project conclusions |  |  |

Members of Project Team:

[e.g. TB = Tim Brody, AB = Adrian Brown, LC = Les Carr, JH = Jessie Hey, SH = Steve Hitchcock, DP = Dave Price, NJ + Neil Jefferies, BL = British Library]